## 1) Project Information

Course / Term: CSIS 2430 Sec. 502 Spring 2026

Project: Project 4 Capstone_PLO-CS-6

Team Name: Group 5

Start Date: 2026-04-12

Due Date: 2026-05-03

Checkpoint Date (mid-project): 2026-04-26

## 2) Team & Roles (assigned for this project)

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Steven Benjamin | Implementation Lead | Owns core algorithm implementation; integrates modules; maintains main branch health. | Weekday Mornings-Afternoons |
| Julian Cloward | Verification Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. | Mornings from 10:00 AM to 1:00 PM |
| Theodore Tran | Communications Lead | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. | 10:00 AM to 1:00 PM & 3:00 PM to 6:00 PM. Prefers Thursday-Saturday. |

## 3) Repository & Access (Required for Projects 1–4)

Platform: GitHub

Repository URL: https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6

Instructor invited as viewer by checkpoint?: Yes, the repository has public viewing access.

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up | 2026-04-26 | Steven | Repo created; README run steps; sample I/O runs. | D |  |
| Core implementation complete | 2026-05-01 |  | All required features implemented; compiles/runs end-to-end. | NS |  |
| Verification complete | 2026-05-01 |  | Test suite covers edge cases; expected vs actual documented. | NS |  |
| Report/video draft complete | 2026-05-01 |  | Draft report sections complete; video outline + script notes. | IP |  |
| Final integration + submission | 2026-05-03 |  | All deliverables finalized; tags release; submission package ready. | NS |  |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create repository | Steven | 2026-04-26 | D |  |  |
| 2 | Draft pseudocode for core algorithm in /docs |  | 2026-04-26 | NS |  |  |
| 3 | Design notes: assumptions, invariants, tradeoffs in /docs |  | 2026-04-26 | NS |  |  |
| 4 | Baseline README/run steps |  | 2026-04-26 | NS |  |  |
| 5 | Implement core data structures and parsing |  | 2026-05-01 | NS |  |  |
| 6 | Define verification plan (tests + edge cases) |  | 2026-04-26 | NS |  |  |
| 7 | Implement edge-case tests + expected outputs |  | 2026-05-01 | NS |  |  |
| 8 | Checkpoint package: update plan + docs + invite verification | Theodore | 2026-04-26 | IP |  |  |
| 9 | Report draft (problem/design/verification/results) | Theodore | 2026-05-03 | IP |  |  |
| 10 | Final polish: run instructions + release tag |  | 2026-05-03 | NS |  |  |

## 6) Verification Plan

Correctness checks / tests to run

Unit tests for core functions (parsing, core algorithm steps).

Golden-file tests: compare outputs to expected results on provided sample inputs.

Negative tests: invalid inputs produce clear error messages.

Edge cases to verify

Empty/near-empty input (minimum size).

Maximum size input within assignment constraints.

Duplicate or conflicting entries (as applicable to the project spec).

Expected vs. actual outputs (where applicable)

Document expected outputs for at least 3 representative test cases in docs/test-results.md.

Include screenshots or terminal output snippets if tooling is minimal.

Performance checks (if required by the project)

Run on increasing input sizes and record runtime (basic timing).

Confirm no unnecessary O(n^2) loops on hot paths where avoidable.

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |
| Project 3 | High | Complete Project 3 ASAP | Team | Active |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 2026-04-24 | Project Plan and Contributions Drafted. | None. | None. |
| 2026-04-25 | Repo created. | None. | https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6/commits/7a2af9e2add02c29c519d834aaa1638b21afee44 |
| 2026-04-26 | Project Checkpoint (Design Notes & Project Scope set up). | None. | https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6/commits/a06bb0931a38459720774068837a370a9260fabd |