## 1) Project Information

Course / Term: CSIS 2430 Sec. 502 Spring 2026

Project: Project 4 Capstone_PLO-CS-6 - Monopoly Simulation

Team Name: Group 5

Start Date: 2026-04-12

Due Date: 2026-05-03

Checkpoint Date (mid-project): 2026-04-26

## 2) Team & Roles (assigned for this project)

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Steven Benjamin | Implementation Lead | Owns core algorithm implementation; integrates modules; maintains main branch health. | Weekday Mornings-Afternoons |
| Julian Cloward | Verification Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. | Mornings from 10:00 AM to 1:00 PM |
| Theodore Tran | Communications Lead | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. | 10:00 AM to 1:00 PM & 3:00 PM to 6:00 PM. Prefers Thursday-Saturday. |

## 3) Repository & Access (Required for Projects 1–4)

Platform: GitHub

Repository URL: https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6

Instructor invited as viewer by checkpoint?: Yes, the repository has public viewing access.

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up | 2026-04-26 | Steven | Repo created; README run steps; sample I/O runs. | D | https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6/commits/7a2af9e2add02c29c519d834aaa1638b21afee44 |
| Core implementation complete | 2026-05-01 | Julian & Steven | All required features implemented; compiles/runs end-to-end. | IP |  |
| Verification complete | 2026-05-01 |  | Test suite covers edge cases; expected vs actual documented. | NS |  |
| Report/video draft complete | 2026-05-01 | Theodore | Draft report sections complete; video outline + script notes. | IP |  |
| Final integration + submission | 2026-05-03 | Team | All deliverables finalized; tags release; submission package ready. | D |  |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create repository | Steven | 2026-04-26 | D |  |  |
| 2 | Draft UML in /docs | Steven | 2026-04-26 | D |  |  |
| 3 | Draft Project Scope in /docs (Required Features, Constraints, Deliverables, Out-Of-Scope Items) | Thedore | 2026-04-26 | D |  |  |
| 4 | Baseline README/run steps |  | 2026-04-26 | NS |  |  |
| 5 | Implement core data structures and parsing | Steven & Julian | 2026-05-01 | IP |  |  |
| 6 | Define verification plan (tests + edge cases) |  | 2026-04-26 | D |  |  |
| 7 | Implement edge-case tests + expected outputs |  | 2026-05-01 | NS |  |  |
| 8 | Checkpoint package: update plan + docs + invite verification | Theodore | 2026-04-26 | D |  |  |
| 9 | Report draft (problem/design/verification/results) | Theodore | 2026-05-03 | IP |  |  |
| 10 | Final polish: run instructions + release tag | Team | 2026-05-03 | NS |  |  |

## 6) Verification Plan

Correctness checks / tests to run

Unit tests for core functions (parsing, core algorithm steps).

Golden-file tests: compare outputs to expected results on provided sample inputs.

Negative tests: invalid inputs produce clear error messages.

Expected vs. actual outputs (where applicable)

Document expected outputs for at least 3 representative test cases in docs/test-results.md.

Include screenshots or terminal output snippets if tooling is minimal.

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |
| Project 3 | High | Complete Project 3 ASAP | Team | Complete. Completion Date: 2026-05-02 |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 2026-04-24 | Project Plan and Contributions Drafted. | None. | None. |
| 2026-04-25 | Repo created. | None. | https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6/commits/7a2af9e2add02c29c519d834aaa1638b21afee44 |
| 2026-04-26 | Project Checkpoint (Design Notes & Project Scope set up). | None. | https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6/commits/a06bb0931a38459720774068837a370a9260fabd |
| 2026-05-02 | UML drafted, Board Class drafted | Project 3 completion / turned in Project 3. | https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6/commits/703d73f7497acbc1a5cffaf4ecc43aac7f26bc34 |
| 2026-05-03 | Team Report drafted, scope and UML updated, and mechanics for Board, Jail, and Deck implemented. Project submission. |  | https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6/commits/7569cecc761fd8855ad2ca9d7ca3cc29ecb8569d https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6/commits/578c21790dd5fdfbb98cc957284f2a7282a9a5e3 https://github.com/stevenslcc2430/Programming-Project-4-Capstone_PLO-CS-6/commits/729203fcb3d13319f808528ea9a68f3a98494768 |